## Slide 1: Crook County Landfill
Mission
To provide the citizens of Crook County environmentally sound and cost-effective solid waste management services that are in compliance with laws and regulations.
Major goals
Solid Waste Management Plan Update
Secure HHW Contract for 2024
USFW Migratory Bird Permit
Re-institute Solid Waste Advisory Committee (SWAC)
Notes: Enter your department in Header area
Enter the department’s mission statement
Enter the department’s major goals/work plan elements
Add the department logo to bottom left corner, same size as County logo

## Slide 2: Crook County Landfill Financial Summary amounts in thousands
 | Budget | Actual | Variance
Beginning balance | $ 4,993 | $ 5,625 | $ 632
Revenue | 796 | 753 | (43)
Expenses | 543 | 452 | 91
Ending balance | $ 5,246 | $ 5,926 | $ 680
Comments: Revenue down due to less incoming waste. Recycling revenue has not come
in yet and we will see that when we bale metal. We lost large job to Deschutes Co.
Expenses are down due to wages this last quarter, fuel costs are lower, and
building repairs and onsite maintenance have remained low.
Notes: Enter department in header
Enter the department’s quarterly budget, actual and variance amounts ---- in thousands
Enter comments to explain any significant variances
Add the department’s logo to the bottom left corner, same size as County logo

## Slide 3: Landfill Staffing Summary
Comments:
Public Works Director Vacant (.6)
Org Chart
Staffing Summary
Authorized | Filled | Vacancies
10.0 | 10.0 | .6
County Court
County Administrator
Landfill Manager
Scale Attendants
Lead Operator / Mechanic
Equipment Operators
Public Works Director
Notes: Enter department in the bottom header
Enter the department’s organization chart
Provide some bullets describing personnel during the quarter, e.g., number of new employees, separations, etc.any pending recruitments, significant new hires or seprarations
Enter the department’s authorized, filled and vacate positions – FTEs as of end of the quarter
Add the department logo to the left of the County logo – same size as County logo

## Slide 4: Landfill Activities Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Solid Waste Management Plan Update | In Progress | Contract was awarded to JRMA and Associates.
USFW Migratory Bird Permit | Completed | Awarded permit for 50 Ravens through December 31, 2023.
Secure HHW Contract | In Progress | Contract expired December 31, 2023. Working with legal to secure contract for 2024.
Re-institute SWAC Committee | In Progress | Seeking a joint committee with City of Prineville. Awaiting IGA.
Notes: Replace “Department” with your department name in header
List the major goals/work plan elements for the department
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add department logo to left of the County logo – same size as County logo

## Slide 5: Landfill Activities - continued Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Notes: Replace “Department” with your department name in header
Continue your list of the major goals/work plan elements
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add your department logo to left of the County logo – same size as County logo

## Slide 6: Landfill Performance Measures Q2 FY 2024
Questions
Performance measure | Goal | Actual | Comments
Solid Waste Tonnage Received - meet or exceed tonnage received through Q2 FY 2023 | 100% | 82% | Business slow overall. Contaminated soil down 67% from last year.
Septage Volume Received – meet or exceed volume received through Q2 FY23 | 100% | 107% | 7% growth in volume over last year through Q2.
Notes: Replace “Department” with your department name in header
Enter performance measures, goal and actual, with comments --- use performance measures included in the budget as a starting point, additional measures are encouraged
Add your department logo to left of the County logo – same size as County logo

## Slide 7
Performance measure | Goal | Actual | Comments
Revenue – Meet or exceed projected revenue FY24 | 100% | 94.5% | Revenues are still up 1.9% from last year, but down for this years projected revenue.

## Slide 8: FY25 BUDGET ITEMS
Project | Budgeted Expense | Comments
Purchase Water Truck Flare Design and Permit | $270,000 $175,000 | Should come in under budget. Contingent on not meeting current methane monitoring limits.
966 Loader Rebuild | $150,000 | Rebuild engine, transmission, etc. Due 10-12,000 hrs.
Fencing West Perimeter of Property | $40,000 | Required by permit to have site contained.
PosiShell Cover Material | $30,000 | Alternative Daily Cover for MSW cell.
Wood Waste Grinding Services | $30,000 | Required for recycling credits.